## DISPUTES REVIEW BOARD MEMBER SELECTION PROCESS GUIDELINES

To identify the department’s Disputes Review Board (DRB)

representative for the project, upon Execution of any Contract which contains Special

Provision 8-3.7 Prosecution of Work – Disputes Review Board and Pay Item 999-20-

Disputes Review Board, project staff are to review the list of DRB Candidate Members at

the following link:

https://www.fdot.gov/construction/constadm/drb/drblist.shtm

Upon Execution of the Contract, project staff shall notify the contractor to begin the

process of identifying a candidate member by reviewing the list of DRB Candidate

Members on the same website.

When the department’s candidate member is identified by project personnel, the

candidate members resume, disclosure statement and list of current DRB assignments

shall be submitted to the District Construction Office (DCO) for review, consideration and

acceptance.

When the department’s candidate is approved by the DCO, the members

resume, disclosure statement and list of current DRB assignments shall be submitted to

contractor for review, consideration and acceptance. The contractor is allowed 10 days

to review the resume, disclosure statement and list of DRB assignments of the

departments member for the purpose of accepting or rejecting their participation in the

DRB. Failure to give notice within 10 days shall be construed as acceptance.

Once the contractor’s candidate member is identified, the members resume, disclosure

statement and list of current DRB assignments shall be immediately submitted to the

DCO for review, consideration and acceptance. The department is allowed 10 days to

review the resume, disclosure statement and list of DRB assignments of the contractors

member for the purpose of accepting or rejecting their participation in the DRB. Failure

to give notice within 10 days shall be construed as acceptance.

Upon acceptance by both parties, these members will select a 3rd member who typically

serves as the DRB Chair. Both the department and contractor are allowed 10 days to

review the resume, disclosure statement and list of DRB assignments of the 3rd member

for the purpose of accepting or rejecting their participation in the DRB for the project.

Failure to give notice within 10 days shall be construed as acceptance.

## DISPUTES REVIEW BOARD THREE PARTY AGREEMENT PROCESSING GUIDELINES

- The agreement shall be submitted by either the President or a Vice President of the contracting firm. If the agreement is NOT executed by either the President or a V.P., then the contractor must submit a Corporate Resolution which delegates binding contractual authority to the individual executing the document on behalf of the contracting firm.

- Submit the following information to Marshall Douberley for Execution of Form 700-011-02   the following information for further review and processing:

  - The name and email address that have signature authority for the contractor.

  - Each name of each DRB Member.

  - Corporate Resolution which delegates binding contractual authority to the individual executing the document on behalf of the contracting firm.

- Once the DCO review is complete, the required signatures of the District Construction Engineer and District One Legal staff will be obtained. All original TPA forms will be returned to project personnel for distribution as follows:

  - Contractor – 1 original

  - DRB Chairman – 1 original

  - Project Files – 1 original

The DRB TPA form MUST be fully executed by all parties (DRB members, Contractor,

District Construction Engineer and District One Legal staff) BEFORE the DRB can

conduct a meeting on the project and payment can be issued to the DRB members for

the meeting.

All questions related to the DRB selection process or DRB TPA processing shall be

directed to Marshall Douberley @ (863) 519-2228 or marshall.douberley@dot.state.fl.us .

Revised as of

3-2-2026