## SECTION 16

The Contractor's Time Extension Request, Form 700-010-56, can be found here:

[https://fms.fdot.gov/](https://fms.fdot.gov/Anonymous/SendDocumentToClient?documentId=1856)

Also attached is a flow chart for time extensions approval that are not weather related.

Please read and acknowledge this reading on the CONTRACTOR SUBMITTAL form.

# Revised 11/26/2019

Contractor

May appeal

Within

10 days

Notify

Contractor

Of Approval

Or Denial

Notify

Contractor

Of Pending

Review

Contractor

Submits

Extension

Request

CONTRACTOR

District/Tpk. Operations Revises contract time if approved

District Secretary/Tpk. Ent. Director Notifies Contractor of Appeal Decision

District/Tpk. Ent. Construction Engineer Re-evaluates

District/Tpk. Ent. Construction Engineer Approves or Denies Time Extension

Resident Engineer reviews and Evaluates the request

District/Turnpike

Enterprise

Operations

Central Office staff provided assistance as needed

FHWA participation is determined

Area Engineer reviews and provides input as needed

NON-WEATHER TIME EXTENSION APPROVAL FLOW CHART