## SECTION 2

Please find attached a sample of the Maintenance of Traffic (MOT) plan.  Please provide one (1) copy.

# Revised as of 01/01/2011

STONE

Construction Company

8765 Roberts Highway

Jacksonville, FL 32256-0987

(904) 876-5432

January 1, 2011

Department of Transportation

Construction Office

Post Office Box 6669

Jacksonville, FL 32236-6669

Mail station 2803

Attention:	Joseph Pasco, P. E.

Resident Engineer

Subject:	Maintenance of Traffic; SR-2A, From Brookwood Dr. to North of Levi Ave. 		In Duval County.

FINPROJ No.:	20765815201

FAP No.:		ABC-123-0(98)

Contract No.:	45678

County/Section:	12345

Maintenance of Traffic

Gentlemen:

Our construction plan is to follow the sequence of work as outlined on sheets 44 thru 45 of the contract drawings (Copy attached).

Maintenance of traffic devices will be placed in accordance with sheets 44 thru 46 of the contract drawings and in accordance with the Manual on Uniform Traffic Control Devices.  Inspections will be routinely performed by Ted’s Barriers to insure that the warning lights are in working order.

Dave Daniels, our roadway superintendent, will be working under my direction to make daily inspections of all traffic control devices and weekly nighttime inspections and will document all inspections on the Department’s forms.  I have also attached a copy of Mr. Daniels Certification from ATSSA as a Certified Worksite Traffic Supervisor.  The certification number is 0987 and will expire on November 30, 2011.

Flaggers shall be used when needed to assure safe movements between traffic and operating equipment.  Flaggers will be competent persons who have been instructed in the proper flagging procedures.  Copies of the flagger certificates are attached.

Page 2

MOT

Attached are copies of the letters sent to the local law enforcement agencies notifying them of our tentative start date and of who to contact in the case of an emergency.

The 24 hour telephone numbers where personnel in charge can be reached in the case of an emergency:

Scott Stone - Project Coordinator             	Dave Daniels - Project Superintendent

ATSSA Certification No.  7654			ATSSA Certification No.  0987

Office Phone     	876-5432			Job Phone     	908-1234

Home Phone 	234-9999			Home Phone 	333-9786

Charles Smith - Safety Director

ATSSA Certification No.  2546

Office Phone 	876-5432

Home Phone	546-9807

Digital Pager	232-4141

Very Truly yours,

Stone Construction Company

Scott Stone

Project Coordinator

SS/bc

Attachments

SECTION 2A

Please find attached, samples of letters to the Florida Highway Patrol and Sheriff’s Office.  Please show the tentative completion date along with the 24 hour emergency numbers as shown.

Please provide one (1) copy.

# Revised as of 01/01/2011

TIGER CONTRACTING COMPANY

2435 Willow Lane    Jacksonville, FL 35548

(904) 678-9642             FAX (904) 678-9645

January 1, 2011

Certified Mail

Return Receipt Requested

Florida Highway Patrol

P. O. Box 9992

Jacksonville, FL 44405

Attention:	Traffic Division

Subject:	SR-16, From I-925 to Cotton Picker Road

FINPROJ No.:	20856715201

FAP No.:		D-911-4(5)

Contract No.:		23456

County/Section:	79982

Gentlemen:

We are tentatively scheduled to begin construction on subject project, May 1, 2011, and to complete construction approximately on November 28, 2011.

The work includes reconstruction of SR-16, from SR-7A (I-925) to Cotton Picker Road (2.01 miles) in Jacksonville, Florida.

Should an emergency situation occur, the 24 hour phone numbers where personnel-in-charge can be reached are as follows:

George T. Wise			Office:	277-5454

President/Owner			Home:	645-3828

Leon Harper				Office:	277-5454

Superintendent			Home:	649-4676

Very truly yours,

Stephanie Michaels

Project Administrator

TIGER CONTRACTING COMPANY

2435 Willow Lane    Jacksonville, FL 35548

(904) 678-9642             FAX (904) 678-9645

January 1, 2011

Certified Mail

Return Receipt Requested

Duval County Sheriff’s Office

321 Bay Street

Jacksonville, FL 32205

Attention:	Traffic Division

Subject:	SR-16, From I-925 to Cotton Picker Road

FINPROJ No.:	20856715201

FAP No.:		D-911-4(5)

Contract No.:		23456

County/Section:	79982

Gentlemen:

We are tentatively scheduled to begin construction on subject project, May 1, 2011, and to complete construction approximately on November 28, 2011.

The work includes reconstruction of SR-16, from SR-7A (I-925) to Cotton Picker Road (2.01 miles) in Jacksonville, Florida.

Should an emergency situation occur, the 24 hour phone numbers where personnel-in-charge can be reached are as follows:

George T. Wise			Office:	277-5454

President/Owner			Home:	645-3828

Leon Harper				Office:	277-5454

Superintendent			Home:	649-4676

Very truly yours,

Stephanie Michaels

Project Administrator