FHWA Emergency Relief (ER) – DDIR Final Closeout (PERMANENT REPAIR)
Use this in the field during inspections or final reviews.

Permanent repairs restore a facility to pre-disaster conditions and are NOT emergency repairs.

Permanent repairs cannot begin until FHWA formally authorizes the project.

FHWA requires the full federal-aid package before authorization. This includes a complete DDIR, NEPA approval (for permanent repairs, categorical exclusion is typical), utilities, right-of-way and railroad certifications, plans, specifications and estimate (PS&E), procurement compliance, funding authorization request, and FHWA approval.

The following documentation must be provided to FHWA:

A. 1. Verification of Eligibility & Scope

□ Confirm work is within the approved DDIR

- Scope matches the permanent repair description

- No unapproved betterments or added capacity

- Permanent repair category aligns with the ER Manual definitions

- Completed work addresses the damage caused by the declared disaster

□ Validate site and project limits

- Chainage/route/bridge ID agrees with the approved DDIR

- All locations have GPS or stationing documented

□ Confirm environmental/documentation requirements

- NEPA documentation completed (CE or applicable class)

- Permits on file (404/401, ESA compliance, cultural resources clearance, etc.)

- Section 106 Historic Preservation Review (if applicable)

- Endangered Species Act review

- Stormwater or erosion control requirements

- Utilities, Right-of-Way, and Railroad Certifications (NOTE: Documentation must be on file before request for funds are authorized by FHWA.)

  - Right-of-way involvement documented (if any)

2. Financial Documentation Requirements

□ Costs match FHWA-eligible categories

- Labor (force account, if applicable)

- Equipment

- Materials

- Engineering/design

- Construction contractors pay items

- Construction engineering/inspection (CEI)

□ Provide cost backup

- Confirmation of federal-aid route eligibility

- Documentation providing no duplication of benefits (insurance, FEMA, etc.)

- Final Estimates Package

  - Final Plans and Estimate Transmittal Form (Form 700-050-20)

  - Over/Under Spreadsheet

  - Material Certifications

  - Line-Item Adjustment Report

  - Final Estimate/Final Invoice (Marked ‘FINAL INVOICE’)

  - Final Construction Compliance with Specs and Plans

  - Timeline/Contract Calendar (Adhoc Report)

  - Summary of Contract Changes (Adhoc Report)

  - Certification as to Accuracy of Final Estimate (Form 700-050-38)

  - Acceptance of the offer of final payment

  - Work Orders

  - Estimates Office Record of Final Plans and Documents (Form 700-050-28)

  - Notice to Proceed and Notice of Completion

  - Final Inspection and Acceptance of Federal Aid Project (Form 700-010-32)

  - Contractor Affidavit and Surety Consent (Form 21-A)

  - Additional Construction Forms (if needed):

    - Final Estimates Construction Forms

    - Final Estimates Field Review Form

- Contract invoices (including final invoice), pay estimates, and proof of payment

  - Summary of Contractual Services Agreement/Purchase Order (Form 350-060-02)

- Force account summaries

- Daily Work Reports (paper diaries/dailies for itemized reporting)

- Equipment rate justification

- Timesheets or crew logs

- Change order documentation (with FHWA approval if required)

□ Compare to the approved DDIR cost estimate

- If overrun exceeds 20% of allowable threshold, ensure FHWA approval is on file.

- Verify that all betterment costs are separated and non-participating.

3. Construction Documentation Requirements

□ As-built documentation complete

- Final as-built drawings

- Quantities reconciled with original contract

- Photos: pre-event damage, during construction, post-repair

- Record of any design revisions

□ Construction compliance

- Buy America compliance documentation on file

- Davis-Bacon/contract labor compliance verification

- Materials certifications (CMRs, test results)

- Contractor’s final acceptance letter(s)

4. FHWA Communication and Documentation

□ FHWA approval documents collected

- Original DDIR approval

- Any revisions or exception approvals

- NEPA/Environmental approvals

- Overrun approvals (if needed)

□ Project Agreement (PR-1/PR-2 or state equivalent)

- Updated financial summary – Contact your Work Program Office

- Final voucher or request for reimbursement – Contact your Work Program Office

□ Federal Aid closeout documents

- Final inspection report

- FHWA acceptance or concurrence letter

- State DOT final acceptance documentation

- Final billing package submitted

5. Compliance & Audit Readiness

□ Ensure all required documentation is archived

- Damage assessment reports

- Inspection reports

- Contract with Contract Amendments

- Permanent Repair Timeline

- Geotechnical/structural evaluations

- Safety and traffic control logs

- Daily diaries (contractor and inspector)

□ Verify procurement compliance

- Competitive bidding documentation

- Emergency contracting justification (if applicable)

- Contract modifications with FHWA approval where necessary

- Form FHWA 1273 included in contract terms

□ Confirm project meets ER program requirements

- Repairs restore the facility to pre-disaster condition

- Permanent fix is cost-effective and technically appropriate

- No unsupported improvements or enhancements