## ME001 DEFINITIONS AND TERMS

(07-13)

ARTICLE 1-3 (Pages 2 - 9).  The definition of ‘Engineer’ is modified as follows:

In the first sentence and throughout the Specifications, “Director, Office of Maintenance” is substituted in place of the “Director, Office of Construction”, unless otherwise amended by the Specifications.

ARTICLE 1-3 (Pages 2 - 9) is expanded as follows:

Maintenance Special Provisions.

Additions or revisions (prepared, signed and sealed by an Engineer registered in the State of Florida) to the Standard Maintenance Special Provisions or Specifications setting forth methods of accomplishing maintenance operations that are not routine or are for a specific project.

Standard Maintenance Special Provision.

Approved methods of accomplishing routine recurring maintenance operations not addressed by the Standard Specifications for Road and Bridge Construction.

Work Document.

Work Documents identify the location, description; time allotted and amount of work to be accomplished.

## ME002 PROPOSAL REQUIREMENTS AND CONDITIONS – PREQUALIFICATION OF BIDDERS.

(REV 12-28-10) (FA 1-4-11) (7-13)

ARTICLE 2-1 (Pages 9-10) is deleted and the following substituted:

2-1 Contractor Experience.

The Department does not require a Contractor to have a certificate of qualification if bidding Maintenance contracts.  Maintenance contracts may require potential bidders to have and document certain experience in the type of work required for the contract.  If this requirement is applicable to a contract, detailed experience requirements will be listed in the advertisement and a form will be included with the bid package to document such experience.  The form must be fully and accurately completed by the potential bidder and received by the Department before or at the opening of the bids.

Pursuant to Section 287.133, Florida Statutes, a person or affiliate who has been placed on the convicted vendor list following a conviction for a public entity crime may not submit the following:

a. A bid on a contract to provide any goods or services to a public entity.

b. A bid on a contract with a public entity for the construction or repair of a public building or public work.

c. Bids on leases of real property to a public entity.

A person or affiliate who has been placed on the convicted vendor list following a conviction for a public entity crime may not be awarded or perform work as a contractor, supplier, subcontractor, or consultant under a contract with any public entity, and may not transact business with any public entity in excess of the threshold amount provided in Section 287.017 F.S., for Category Two. All restrictions apply for a period of 36 months from the date of placement on the convicted vendor list.

## ME005 CONTROL OF THE WORK.

(REV. 11-13-2007) (7-13)

SUBARTICLE 5-1.1 (Supplemental Specification) is expanded as follows:

In this contract, references to “the plans” mean the Department’s Design Standards, and revisions thereto current at the time of contract letting, unless otherwise directed in writing by the Engineer.  When plans are included as part of this contract, references in this contract to “the plans” mean such plans and the Department’s Design Standards, and revisions thereto current at the time of contract letting, unless otherwise directed in writing by the Engineer.

ARTICLE 5-1 (Supplemental Specification) is expanded by the addition of the following new Subarticle:

5-1.7 Work Documents/Liquidated Damages:  Should any of the specific work locations, identified in this Contract, be inaccessible due to construction, permitting, or other activities, alternate work locations may be substituted at the discretion of the Engineer, upon written agreement of the Contractor.	The Contractor will be allowed fourteen (14) calendar days from receipt of the initial Work Document to respond and begin work.  The fourteen (14) calendar days begin on the date the document is received in person, by fax or by certified mail.  The Contractor will be expected to respond and begin work within five (5) working days of receipt of any subsequent Work Document.  If a start date later than five (5) working days is identified in a Work Document, the Contractor will be expected to begin work by the start date identified in the Work Document.

If the Contractor does not begin work by the end of the day specified in the Work Document, or if the assignment of work on the Work Document is not complete within the number of days stipulated on the Work Document, then the Contractor and the Department agree that the Department will assess the Contractor, per day, not as a penalty but as liquidated damages, 1% of the total Work Document amount or the amount shown in Subarticle 8-10.2 (Amount of Liquidated Damages), whichever is less.

The Engineer will issue Work Documents for locations that represent a minimum of one day’s work.  All work locations will be described with geographical or landmark reference points that will allow the Contractor to proceed immediately to the location with minimum delay.  The Department will make every reasonable effort to plan work locations and develop work documents in systematic and concentrated regions so as to minimize the Contractor’s travel requirements.

Upon completion of the assigned work, notify the Engineer.  Certify that the work quantities and quality were accomplished in accordance with these specifications by signing and returning the Work Document to the Department.  All work completed will be inspected to verify quantity and quality prior to approval of the Work Document.

Should inclement weather limit or stop the work, immediately notify the Engineer of work stoppage.The end date of a Work Document may be extended by the Engineer in the case of inclement weather or other unforeseen circumstances, when timely notice is provided by the Contractor.

Schedule work in a manner that prevents delays, stoppages and rework.

ARTICLE 5-2 (Supplemental Specification).  The second paragraph is deleted and the following is substituted:

In case of discrepancy, the governing order of the documents will be as follows:

1. Scope of Services / Request For Proposal (RFP)

2. Maintenance Special Provisions.

3. Standard Maintenance Special Provisions.

4. Special Provisions.

5. Technical Special Provisions.

6. Plans.

7. Design Standards.

8. Developmental Specifications.

9. Supplemental Specifications.

10. Standard Specifications.

Computed dimensions govern over scaled dimensions.

SUBARTICLE 5-10.2 (Supplemental Specification) is expanded by the following:

Upon completion of work and before final payment is made, remove from the job site any surplus materials or waste and restore the job site area to conditions acceptable to the Engineer.

## LEGAL REQUIREMENTS AND RESPONSIBILITY TO THE PUBLIC – E-VERIFY.

(REV 6-13-11) (FA 6-16-11) (7-13)

SECTION 7 (Pages 55 – 78) is expanded by the following new Article:

7-28 E-Verify.

The Contractor shall utilize the U.S. Department of Homeland Security’s E-Verify system to verify the employment eligibility of all new employees hired by the Contractor during the term of the Contract and shall expressly require any subcontractors performing work or providing services pursuant to the Contract to likewise utilize the U.S. Department of Homeland Security’s E-Verify system to verify the employment eligibility of all new employees hired by the subcontractor during the Contract term.

## LEGAL REQUIREMENTS AND RESPONSIBILITY TO THE PUBLIC – SCRUTINIZED COMPANIES.

(REV 6-17-11) (7-13)

SECTION 7 (Pages 55 – 78) is expanded by the following new Article:

7-29 Scrutinized Companies.

For Contracts $1,000,000 and greater, if the Department determines the Contractor submitted a false certification under Section 287.135(5) of the Florida Statutes, or if the Contractor has been placed on the Scrutinized Companies with Activities in the Sudan List or the Scrutinized Companies with Activities in the Iran Petroleum Energy Sector List, the Department shall either terminate the Contract after it has given the Contractor notice and an opportunity to demonstrate the Department’s determination of false certification was in error pursuant to Section 287.135(5)(a) of the Florida Statutes, or maintain the Contract if the conditions of Section 287.135(4) of the Florida Statutes are met.

## ME008 PROSECUTION AND PROGRESS.

(REV. 9-25-2009) (07-13)

ARTICLE 8-1 (Page 79).  Delete the third sentence of the first paragraph and substitute the following:

With the Engineer’s acceptance of the request, the Contractor may sublet a portion of the work.

ARTICLE 8-1 (Page 79) the third paragraph is deleted.

SUBARTICLE 8-3.3 (Pages 80 -81). The last sentence is deleted and the following substituted:

The Department will issue the Notice to Proceed within twenty (20) days after execution of the Contract.

SUBARTICLE 8-3.5 (Page 81) is amended by the following:

The word “awarding” in the first sentence is deleted and replaced by “executing”.

ARTICLE 8-4 (Pages 81 – 83) is expanded by the addition of the following new Subarticle:

8-4.10 Equipment:  Equip vehicles and mobile equipment used on the project with a minimum of one class 2 amber or white flashing light that meets the Society of Automotive Engineers recommended practice SAE J845 and SAE J1318.  The Engineer may require a white flashing light meeting the above requirements when conditions reduce the effectiveness of amber light (i.e., at night under high intensity discharge lights such as sodium vapor).

Ensure all equipment safety devices recommended by the manufacturer are installed and properly maintained.

Park vehicles and equipment not in use or left on the right-of-way overnight as close as possible to the right-of-way line and always outside of the applicable clear zone.  Conduct service and supply operations as close to the right-of-way line as possible.  Do not park equipment in the median, regardless of the width of the median, unless movement from the work area is determined by the Engineer to be prohibitive.

SUBARTICLE 8-7.3.2 (Pages 85 - 87), the last paragraph is deleted.

SUBARTICLE 8-9.1 (Pages 88 - 89) the second paragraph, is amended by the following:

The words “within a period of ten calendar days” are deleted and replaced by “within a period of time specified by the Department”.

SUBARTICLE 8-9.3 (Page 90) the second paragraph is amended by the following:

The words “after the ten day notice period” are deleted and replaced by “after the period of time specified by the Department”.

SECTION 8 (Pages 79 - 91) is expanded by the addition of the following new Article:

8-13 Renewal Option.

This contract _____ (does) _____ (does not) have a renewal option.  Contracts may be renewed for a period (s) that may not exceed three years or the term of the original contract, whichever period is longer.  This Contract will have __________ renewal periods of __________ months each. The renewal will be subject to the same unit bid prices and associated quantities as well as all other terms and conditions set forth in the original contract and the supplemental agreement(s) determined by the Engineer to continue into the renewal period.  Renewals will be made at the sole discretion and option of the Department and must be agreed to in writing by both parties.

Renewal is contingent upon the availability of funds and the satisfactory performance of the Contractor as determined by the Department.

## ME009 MEASUREMENT AND PAYMENT.

(REV. 9-25-2009) (07-13)

SUBARTICLE 9-2.1 (Pages 92 - 95) is expanded as follows:

Request payment for work completed and accepted by the Department by submitting an invoice.  The invoice shall be based on the pay items and unit prices contained in the Contract and shall include the Contract Number, the Financial Project Number, the Invoice Number, the Invoice Date and the period that the invoice represents.  Submit the invoice no more often than once every 28 days to the Engineer in charge of the project.  Upon receipt and approval, payment will be made less an amount retained or withheld per provisions included in the Contract.

SUBARTICLES 9-2.1.1 and 9-2.1.2 (Pages 93 - 95) are deleted.

SUBARTICLE 9-3.2 (Pages 95 - 96) is deleted.

SUBARTICLE 9-3.3.1 (Page 96) is deleted and the following substituted:

9-3.3.1 Error in Lump Sum Quantity: Where the Department designates the pay quantity for an item to be a lump sum and the plans show an estimated quantity, the Department will adjust the lump sum compensation only in the event that either the Contractor submits satisfactory evidence or the Department determines and furnishes satisfactory evidence that the lump sum quantity shown is in substantial error. The term “substantial error” is defined as the smaller of (a) or (b) below:

(a) a difference between the original plan quantity and final quantity of more than 5%,

(b) a change in quantity which causes a change in the amount payable of more than $5,000.

SUBARTICLE 9-5.1 (Page 97) paragraphs 1, 2 and 3 are deleted and the following substituted:

The Engineer will make payments based upon invoices submitted by the Contractor in accordance with 9-2.1.

An amount may be retained from a Contractor’s payment until final acceptance of materials or work at the end of a burn-in or establishment period.  The amount retained will be determined in accordance with the following schedule:

| Percentage Contract Amount Completed __________________________ | Amount Retained ____________________________________ |
| --- | --- |
| 0 to 75 | None |
| 75 to 100 | 10 % of value of work completed exceeding 75% of Contract Amount. |

SUBARTICLE 9-5.5.2 (Page 99) is deleted.

ARTICLE 9-8 (Pages 100 - 102), is deleted and the following substituted:

9-8 Acceptance and Final Payment.

If the Contractor fails to furnish all required Contract Documents as listed in (a) through (c) below within 90 days of the Contractor’s submittal of a final invoice, the Department may suspend the Contractor from bidding under the provisions of Florida Administrative Code 14-22. 	Submit a final invoice in accordance with ME009-2.1 for work completed and accepted by the Department. The Department will pay the estimate, less any sums that the Department may have deducted or retained under the provisions of the Contract, provided the Contractor has met the requirements of (a) through (c) below.

a. The Contractor has performed the work and properly maintained the project, as specified in the contract documents.

b. The Contractor has furnished a sworn affidavit to the effect that the Contractor has paid all bills and no suits are pending (other than those exceptions listed, if any, and that the contractor will commence any such arbitration claim or suit within 820 calendar days from and after the time all work is completed and accepted by the Department, and that failure to file a formal claim within this period constitutes acceptance of final payment) in connection with work performed under the Contract and that the Contractor has not offered or made any gift or gratuity to, or made any financial transaction of any nature with, any employee of the Department in the performance of the Contract.  Include with the listed tort liability exceptions, if any, evidence of adequate insurance coverage as required in 7-13.

c. The surety on the Contract bond consents, by completion of their portion of the affidavit and surety release subsequent to the Contractor’s completion of his portion, to final payment to the Contractor and agrees that the making of such payment does not relieve the surety of any of its obligations under the bond.