## Slide 1: D5 Errors & Omissions
Update on current issues in review
Jan. 22, 2019

## Slide 2
D5 Errors & Omissions
Central Office Oversight
  Increased Quality Assurance Focus
  Monitored Monthly
  Quality Assurance has a performance Metric
    Reviewed Quarterly by CO

## Slide 3
34 Issues currently in review
13 Projects
Rough Average
  Lower 3.4K
  Upper 21.1K
Estimates Vetted by E&O Committee
  DDE, DCPME, DCE, E&O Team
  Issues over 500K brought to CO
D5 Errors & Omissions

## Slide 4
D5 Errors & Omissions
Drainage Structures Orientation
Drainage Structures in conflict
Modify Manhole/Valve box to match asphalt elevation
Guardrail conflict with sidewalk
Modify light pole foundation
Incorrect invert elevation on drainage structure
Utility Conflicts

## Slide 5
D5 Errors & Omissions
Questions?
Contact:
Todd Alexander, P.E.
Quality Assurance & Design Services Mgr.
District Five Roadway Design
719 S. Woodland Blvd., MS 552
DeLand, FL 32720
Office: 386-943-5420
Todd.alexander@dot.state.fl.us