## Slide 1: D5 Technical Scope
A discussion on D5 Approach

## Slide 2: Roadway Design Internal VE Study

## Slide 3: Study Results
Variation for Cross Slope correction based on crash history
Two double mast arm’s in lieu of 4 single mast arm’s
Exempt out portion of RRR that was M&R as part of another project
Analyze need for Keyhole based on FDM
Analyze retention wall for most cost effective solution
FDM Guidance on Ramps

## Slide 4: Sidewalk Example

## Slide 5: Sidewalk Example
$286,000

## Slide 6: D5 Technical Scope Purpose
Primary Purpose – Work Program Stability
  Defines Scope
  Helps with Scope of Services Development
  Assists with Units Development and Negotiations
  Mitigates Scope Creep
  All potential impacts to Work Program

## Slide 7: D5 Consultant Expectations
Review your Technical Scope
  Expectation is review and identify any areas of concerns
Intent is not to follow blindly
  EOR should vet scope items
Supporting Reasons for Scope additions or modifications
  Discuss proposed Technical Scope changes with D5 PM
  Prepare supporting reasoning including preliminary cost impacts
    Submit prior to Units Meeting
  Submit to Technical Scope development team - Amir

## Slide 8: Conclusion
D5 Expectation
  Own your scope and project
  Provide most cost effective and value added solutions
  Partner with D5

## Slide 9: Contact info
?
Todd Alexander, P.E.
Quality Assurance & Design Services Mgr.
District Five Roadway Design
719 S. Woodland Blvd., MS 552
DeLand, FL 32720
Office: 386-943-5420
Todd.alexander@dot.state.fl.us
Questions