## Slide 1
Local Agency Program:
Overview

## Slide 2: Presentation Overview
Program Overview
  Local Agency Certification Process
  Responsible Charge
  Program Operations
Learning Resources
  Computer Based Trainings
  Program Manuals
  Challenges and Lessons Learned
  Intergovernmental Autonomy
  Reimbursement Activities
  Team Approach
  Streamline and Be Proactive
  Be Consistent, Be Innovative

## Slide 3
Project
Full Certification
NO
YES
NO
Local Agency Submits Application
District Approval
Local Agency takes Online LAP Certification Course
Local Agency Pass Course
Agency Certification
Preconstruction Activities
YES

## Slide 4: Basis of certification & responsible charge
  Supervising Agency (CFR 23: 635.106)
  FDOT is Ultimately Responsible
  Must Approve all Plans and Specifications
  Ensure Adequate Staff and Processes
  Responsible Charge
  Understand the Operations of the Project
  Be Responsible for the Work Product
  What About My Consultant?
Notes: 1) In the case of force account work, there is full compliance with subpart B of this part.
(2) When the work is to be performed under a contract awarded by a local public agency, all Federal requirements including those prescribed in this subpart shall be met.
(3) The local public agency is adequately staffed and suitably equipped to undertake and satisfactorily complete the work; and
(4) In those instances where a local public agency elects to use consultants for construction engineering services, the local public agency shall provide a full-time employee of the agency to be in responsible charge of the project.

## Slide 5: Eligible phases
  Phase Coding
  Planning - 18
  Environmental - 28
  Design - 38
  Right of Way – 48
  Construction – 58
  Construction Engineering Inspection - 68

## Slide 9
Central Office Notifies District Federal Aid Coordinator
FHWA Funds Requested for Construction
Central Office Federal Aid Review
LAP Administrator Review
NO
YES
YES
NO
Approval of Federal Aid
NO
YES
YES
District Review
PS&E Development Checklist Submission
NO
Approval of Checklist
Approval of Checklist
Approval of Checklist

## Slide 10: challenges
  Funded or Not?
  General Consultant Use
  Proprietary Items
  Liquidated Damages
  When is it Worth it?
  Plant City vs. City of Lakeland
  New Way of Doing Business

## Slide 11: Streamlining Initiatives
  Local Agency Program Information Tool (LAPIT)
  Centralize Information and Electronic Documentation
  Automatic Email Notifications
  Streamlined Document Based Audits
  Simplified Professional Service Acquisition
  Category Five Services - $325,000 Construction value
  Professional Services Contract - $150,000
  LAP Community of Practice
  Evaluation and Development of Streamlining Processes
  Collaborative Effort

## Slide 12: On the job training
What is LAPIT

## Slide 13: LAPIT: Current Status
  https://www3.dot.state.fl.us/LocalAgencyProgram/Account.aspx/LogOn

## Slide 14: Lessons learned
Communication: Early and Often
Hold Requirements Gathering Meetings
Train, Train, then Train Again.
Team Approach
A Good Consultant is Well Worth It!
Read the LAP Manual and Ask Questions

## Slide 15
Thank You!