## Slide 1: Trans Tech OCM Framework

## Slide 2: What is Organizational Change Management?
  Organizational Change Management is a formalized process to address not only the business impact, but the people impact of change, in a proactive manner in order to adequately prepare for the upcoming change.
  Change Targets:
    Those impacted by the change
  Change Agents:
    Those who help facilitate the change by sharing information, addressing resistance issues, and being visible proponents for the change
  Change Sponsors:
    Those who are in key leadership roles who “own” the change and can help find resources, etc. to address any resistance issues
  Change Network:
    Network of change agents from the business who will help lead the change and facilitate the transformation
  NOTE: Someone might hold multiple roles in the Change Network

## Slide 3: Managing organizational change
Managing organizational change is a critical success factor in large transformations, and lessons learned about its value have been repeatedly proven.
Successful projects report a high correlation between organizational change management effectiveness and level of project objectives met or exceeded.
Where an effective change management program was in place, 88% of those projects met or exceeded expectations, compared to 17% of projects that did not.
According to the Center for Creative Leadership, 66%—75% of all public and private change initiatives fall short of meeting project objectives. A resistant organizational culture was the chief culprit the majority of the time.
143%
Return on Investment when an excellent organization change management program was part of the initiative
Return on Investment when a poor organization change management program was part of the initiative
35%

## Slide 4: Why OCM is critical to fdot’s future
Effort
Stand up and planning
Execution
Sustainment
Lack of leadership alignment
Unclear vision for transformation
No sponsorship or buy-in
Lack of engagement and alignment from execution resources
Minimal buy-in for program business case and activities
No execution discipline
Minimal return on spent dollars
Poor adoption from impacted employees
Unrealized program benefits
Incomplete defined program objectives
No success metrics or KPIs
Minimal accountability across levels
Time
Transformation lifecycle organizational risks
Change falls short as a result of:
Unclear vision and case for change
Weak sponsorship
Poorly aligned change leadership
Underestimating the time and complexity involved
Lack of skills
Ineffective teamwork
Failure to monitor a changing external environment
Shifting priorities or competing distractions
~75%
of undertaken projects fall short of meeting project objectives
  All projects face risks. Do we have enough resources, Does the team have enough of the right skills, What are we missing, and Are end users ready?
  FDOT is proactively working towards addressing the organizational risks that most projects struggle with.

## Slide 5: How we successfully enable transformation
  In order for organizations to successfully enable transformation, they must address people and business issues through a robust organizational change management program.
While focusing on these area will improve the likelihood of a successful transformation, it’s important to understand WHY managing organizational change is critical to that success
Engage with the business early/often
Support leaders with centrally coordinated communications and integration tools
Balance technology and business readiness
Align focus and effort between business readiness and system readiness activities
Make the transformation operational
Identify ways to sustain and measure the change as part of normal operations

## Slide 6: The Approach to Organizational Change
  We approach managing organizational change as a holistic combination of business engagement, business readiness, and business adoption activities.
  Our methods and tools provide employees with the knowledge, structure, and capabilities to successfully embrace and own the transformational change that facilitates sustained change and the realization of desired benefits.
focuses on the targeted, appropriate involvement of all stakeholders to enable buy-in and ownership
focuses on making sure the business is prepared to own and accept the change—organizationally
behaviourally
functionally technically
focuses on overall sustainability of the change through knowledge transfer, leverage, and HR enabling processes, while tracking benefits realization
Change vision and strategy
Sponsorship and alignment
Communications
Stakeholder engagement
Governance
Organizational alignment/rollout
HR Operating Model
Stakeholder readiness
Training
Culture change
Knowledge transfer
Benefits realization
HR process alignment (analysis and standardization)
Business engagement
Business adoption
Business readiness
+
+
Sustained change
=

## Slide 7: Resistance to change is a significant barrier to realizing results and savings
When pursuing transformations, organizations rarely realize the benefits or retain the value they anticipated. While there are many reasons for this, the following survey of CEOs shows that 5 out of the top 10 business transformation showstoppers are ‘people and organizational’ issues.
Project Team Lacked Skills
Unrealistic Expectations
No Change Management Program
Top 10 Barriers to Success
36%
41%
43%
44%
44%
46%
54%
65%
72%
82%
IT Perspective not Integrated
Not Horizontal Process View
Scope Expansion/Uncertainty
Case for Change not Compelling
Poor Project Management
Inadequate Sponsorship
Resistance to Change

## Slide 8: What really matters
Change Leadership
Systems and Processes
Risks and Roadblocks
Passion and Drive
Involvement
Disturbance
Vision and Direction
Management Skills
Communication
Training and Information
Accountability
Negative Positive
Relative importance of factors that drive improvement in business performance
Traditional change management activities, training and communication, are the least impactful in driving improved business performance through change efforts.
Instead, it is important to prioritize change leadership and systems and processes to help drive successful change management reflected through increased business performance.

## Slide 9: Organizational Change program focuses on the critical success factors and mitigates organizational risk
… while increasing the likelihood of sustaining the change and realizing desired benefits
A successfully managed organizational change program enables:
    Aligned leaders who provide visible sponsorship throughout the lifecycle of your transformation
    Engaged stakeholders who maintain accountability and move from aware to ready to adopt the changes driven by your transformational needs
    Prepared employees who understand their new roles and responsibilities, and are able to execute against these, thus enabling a return on spent dollars
    Correct organizational structures and processes to support your future state
    Evangelism to drive further adoption and enable sustainability throughout your organization until the future state becomes “the way” of doing things

## Slide 10: OCM OVERVIEW OF ACTIVITIES
☐ Case for Change Develop and articulate easy-to-process information to communicate why the change is beneficial and/or necessary
☐ Leadership Alignment Create common vision for project and commit to action from leaders
☐ Business Readiness
Identify barriers and measure preparedness to operate in future state
☐ Stakeholder Analysis Identify groups who are impacted by and can influence change
Planning
☐ Communication Plan Determine methods of communication, messages, timing, and channels to engage with stakeholders
☐ Change Impact Assessment Assess people, process, technology and governance impacts and plan change actions (mitigations) to support the change
☐ Job/Role Assessment Identify impacts to organizational structure, employee roles, and competencies
Design/Development
Adoption
☐ Change Champion Network Create network of “change agents” or project advocates to share information and gather feedback
Change Metrics
Measure adoption and progress against key metrics
Case for Change
Leadership Alignment
Business Readiness
Stakeholder Analysis
Communication Plan
Change
Impact Assessment
Job/Role Assessment
Change
Champion Network
Training
Strategy
& Plan
☐ Training Design, build, and deploy training based on learning needs for technology and process changes

## Slide 11: OCM OVERVIEW OF ACTIVITIES
☐ Case for Change Develop and articulate easy-to-process information to communicate why the change is beneficial and/or necessary
☐ Leadership Alignment Create common vision for project and commit to action from leaders
☐ Business Readiness
Identify barriers and measure preparedness to operate in future state
☐ Stakeholder Analysis Identify groups who are impacted by and can influence change
Planning
☐ Communication Plan Determine methods of communication, messages, timing, and channels to engage with stakeholders
☐ Change Impact Assessment Assess people, process, technology and governance impacts and plan change actions (mitigations) to support the change
☐ Job/Role Assessment Identify impacts to organizational structure, employee roles, and competencies
Design/Development
Adoption
☐ Change Champion Network Create network of “change agents” or project advocates to share information and gather feedback
Change Metrics
Measure adoption and progress against key metrics
Case for Change
Leadership Alignment
Business Readiness
Stakeholder Analysis
Communication Plan
Change
Impact Assessment
Job/Role Assessment
Change
Champion Network
Training
Strategy
& Plan
☐ Training Design, build, & deploy training based on learning needs for technology and process changes

## Slide 12: Case for Change overview
The Case for Change, starts by articulating the answer to questions like - “Why are we doing this?” and expands to unveil the value of the initiative for all impacted business groups by moving beyond the economic business case of the initiative and translating the change into practical terms that are meaningful and relevant to impacted people. It is a critical requirement to openly share the rationale for change acceptance and commitment to the project or program.
The process consists of:
Purpose The purpose is to gain buy-in, acceptance, and commitment for the project from all impacted people, including executive leadership, project leadership, and business group managers To align stakeholders on one path forward towards the future state To create the rationale why FDOT should embark on the project | Outcome A common foundation for everything leaders say and do for the project, which minimizes confusion and allows for one common project message Builds momentum across the company by motivating and inspiring impacted people to take supportive action Aligns impacted people to one future state and rationale of why the change will occur and how the project will impact them
Align on project vision
1
Define the case for change
2
Identify key benefits
3
Identify key challenges
4
Sustain the change
5
  Key Components
Well articulated message (documented and/or visualized) around “why” the need for change and specifically why this project is needed/what is the benefit
The driving factors that cause an urgent need for transformation (i.e., market conditions, regulatory environment)
Benefits the project will provide from a people point of view

## Slide 13: Leadership Alignment overview
  Leadership alignment is when leaders share a common vision and demonstrate their commitment through actions. It also helps to confirm prioritized areas for alignment among sponsors/executives and outline a high-level gap-closure strategy. To be effective, change leadership requires full engagement of leaders at all levels across the organization.
The leadership alignment process starts with an identification of the necessary leaders, the process consists of:
Purpose Engage and align leaders to play a key role in overcoming resistance to change and securing buy-in Mobilize the institution to move in the same direction and take personal accountability for outcomes and benefits Put in place ongoing management of the governance approach to ensure that key decision makers are informed and kept up to date regarding benefit delivery | Outcome Creates a set of shared goals and activities Builds a coalition of leaders to drive, facilitate, and own change Establishes governance structure, clear roles, and responsibilities Engage Trans Tech OCM Office to confirm collaboration between project leads to ensure visible leadership commitment and support of the change
  Key Components
Leadership engagement plan
Leadership action plans
Change governance
Communications
Identify/assess/
engage key leaders
1
Align leaders w/ project goals and objectives
2
Design/enhance project governance
3
Execute of leadership action plans
4

## Slide 14: Business Readiness Assessment overview
The objective of readiness assessment is to identify barriers, level of buy-in, and preparedness to operate in and sustain the new environment. It provides a data-based assessment of the business’ knowledge of the solution, preparedness to execute, completion of key activities, and the institutions overall ability to change.
Readiness assessment is an iterative process:
  Key Components
Readiness assessment tools, criteria and conditions
Fact-based readiness questionnaires
Readiness requirements
Assessment deployment plan
Assessment findings and recommendations
Readiness encompasses pre-go-live, go-live and post go-live readiness
  Determine timing and frequency
  Identify participants
  Identify present trends
  Interpret results
  Provide a snapshot of the organization’s business readiness
  Determine the effectiveness of change management initiatives
  Determine deployment platform
  Determine deployment channel
  Identify criteria for assessing change
  Develop targeted questions to measure each criteria
  Deliver the assessment
  Gather assessment results
Determine timing and identify participants
1
Determine deployment approach
2
Create the assessment
3
Deploy the assessment
4
Analyze results
5

## Slide 15: Stakeholder analysis overview
The objective of assessing key stakeholders is to identify those who can influence change or are impacted by the change to facilitate continued support throughout the project, build an understanding of stakeholder needs (level of support/resistance, capability, and understanding of change), and develop tactics and accountability for downstream management.
The entire process consists of:
Purpose To prepare all stakeholders for a successful implementation by creating the right level of executive sponsorship and managing needs of the relevant stakeholder groups To ensure we proactively manage stakeholders on a consistent approach using a common language To understand, manage, and influence people (an essential part of any successful change) | Outcome Informed and engaged stakeholders who are clear about the vision and impact. They are prepared to positively contribute to business performance Engaged executives and dedicated Change Champions with a clear and common vision. They will motivate and guide others through the change Collaborative alignment with Trans Tech OCM office to help manage time constraints against employees
  Key Components
Change commitment curve
Stakeholder management (stakeholder list, analysis, map and action plans)
Change Network (change champions and super users
Required culture and leadership behaviors
Identify Stakeholders
1
Perform Stakeholder
Analysis
2
Map Stakeholders
3
Analyze and or Develop Action Plan
4
Engage and Monitor
Stakeholders
5

## Slide 16: OCM OVERVIEW OF ACTIVITIES
☐ Case for Change Develop and articulate easy-to-process information to communicate why the change is beneficial and/or necessary
☐ Leadership Alignment Create common vision for project and commit to action from leaders
☐ Business Readiness
Identify barriers and measure preparedness to operate in future state
☐ Stakeholder Analysis Identify groups who are impacted by and can influence change
Planning
☐ Communication Plan Determine methods of communication, messages, timing, and channels to engage with stakeholders
☐ Change Impact Assessment Assess people, process, technology and governance impacts and plan change actions (mitigations) to support the change
☐ Job/Role Assessment Identify impacts to organizational structure, employee roles, and competencies
Design/Development
Adoption
☐ Change Champion Network Create network of “change agents” or project advocates to share information and gather feedback
Change Metrics
Measure adoption and progress against key metrics
Case for Change
Leadership Alignment
Business Readiness
Stakeholder Analysis
Communication Plan
Change
Impact Assessment
Job/Role Assessment
Change
Champion Network
Training
Strategy
& Plan
☐ Training Design, build, & deploy training based on learning needs for technology and process changes

## Slide 17: Communications plan overview
The objective is to create a two-way flow of information to channel efforts in the right direction until the objectives of the project/program are achieved. A Communications Plan will provide details for development and delivery of communication and engagement activities with impacted stakeholders at the right milestones and ensure feedback loops with the organization are a central component. Here, you can coordinate recommendation with Trans Tech OCM office to recommend project manager recipients for an integrated communication plan which improves visibility to key messages and facilitates greater timing/audience alignment.
The process consists of:
Purpose Provide appropriate levels of information to impacted individuals using the most effective mediums and messages Distribute clear, consistent, and aligned communications with the business vision and strategy Send timely updates to individuals about implementation progress, what to expect in the future, and how they will be impacted | Outcome Common base of program awareness and understanding. General communications sent to a wide audience will develop the consistent base Deeper knowledge provided to individuals depending on impact level. Targeted communications will be sent to provide specific information about the program and its impact on individuals
  Key Components
Communication and change continuum
Communication plan (includes key messaging, communications vehicles)
Feedback mechanisms and effectiveness
Segment audiences by group
1
Set objectives for group
2
Elaborate and tailor messages
3
Develop the communication plan
4
Execute the communication plan
5

## Slide 18: Change impact assessment overview
Focuses on five key areas: people and organization, process, technology, policy, and governance to periodically assess the level of buy-in against an established baseline and preparedness required to operate in the new environment. The Department will identify project specific opportunities and barriers to change that must be addressed for the initiative or project to move forward effectively; this is designed to allow decision-makers to act on facts when planning the change management strategy for the project.
The process consists of:
Purpose To identify people, process, and technology impacts and gaps in order to understand the required transition To develop impact interventions and readiness action plans to support a seamless transition To develop necessary strategies to attract and retain the required resources for future success and sustainability To identify competencies and required behaviors to be successful in the future state | Outcome Documented gaps and intervention plans in current and future state Recruited and retained high performing resources Shifted culture and behavior that enables maximum performance in the future state Ability for future transformation, as necessary
  Key Components
Communication and change continuum
Communication plan (includes key messaging, communications vehicles)
Feedback mechanisms and effectiveness
Understand current vs. future state
1
Identify and capture impacts
2
Develop change actions
3
Integrate change action plans
4

## Slide 19: Job/Role assessment overview
Job/Role Assessment in change often refers to the effort to align access and authorization of impacted stakeholders to the end-state design. It is important to understand how project implementation will impact day-to-day operations to highlight skill adaption/role adjustments from current state to future state. Projects can collaborate with SOCM to confirm system/process roles and responsibilities to be assigned to FDOT functions/end users.
1
Organization design: flexibly aligning the organization structure and roles to the solution and future, taking into account the extent of transformation
Clear roles and responsibilities: streamlined, responsive structure with appropriate segregation and headcount aligned with business strategy
Performance management: identifying new ways of working through performance management frameworks and KPI reporting
Systems, data, and processes: alignment of program activities and ownership with what is happening in the wider business
Activities are focused in four key areas:
2
3
4
Conduct current state assessment
1
Develop design principles
2
Develop operating model and high-level org. structure
3
Develop detail
org. design,
competencies, and roles
4
Develop implementation/
transition plan
5
Execute plan
6
Design / Build

## Slide 20: OCM OVERVIEW OF ACTIVITIES
☐ Case for Change Develop and articulate easy-to-process information to communicate why the change is beneficial and/or necessary
☐ Leadership Alignment Create common vision for project and commit to action from leaders
☐ Business Readiness
Identify barriers and measure preparedness to operate in future state
☐ Stakeholder Analysis Identify groups who are impacted by and can influence change
Planning
☐ Communication Plan Determine methods of communication, messages, timing, and channels to engage with stakeholders
☐ Change Impact Assessment Assess people, process, technology and governance impacts and plan change actions (mitigations) to support the change
☐ Job/Role Assessment Identify impacts to organizational structure, employee roles, and competencies
Design/Development
Adoption
☐ Change Champion Network Create network of “change agents” or project advocates to share information and gather feedback
Change Metrics
Measure adoption and progress against key metrics
Case for Change
Leadership Alignment
Business Readiness
Stakeholder Analysis
Communication Plan
Change
Impact Assessment
Job/Role Assessment
Change
Champion Network
Training
Strategy
& Plan
☐ Training Design, build, & deploy training based on learning needs for technology and process changes

## Slide 21: Training Strategy and Plan overview
Outline the necessary steps in building and executing an effective training program which address both process and system training (as appropriate) for successful deployment. At FDOT, Project Managers should leverage project specific knowledge to generate learning needs. The team should develop project specific preferred training strategy, curriculum/plan, content and resources, delivery (including format(s)), evaluation, and collaborating on final materials with Trans Tech OCM office.
The process consists of:
Purpose To prepare resources to operate in the future state with new processes and systems To develop curriculum for training that teaches the necessary skills for resources To plan successful deployment of training program | Outcome Documented gaps and intervention plans in current and future state Recruited and retained high performing resources Shifted culture and behavior that enables maximum performance in the future state Ability for future transformation, as necessary
  Key Components
Training needs assessment
Detailed training strategy
Training timelines
Training effectiveness and support
Identify training needs
1
Develop curriculum and approach
2
Develop training content
3
Deploy Training
4
Evaluation, Sustainment, and Support
5

## Slide 22: Job role and assessment overview
The Change Champion Network is a cross-functional network of people who serve as advocates for the project or initiative through communications, training, and change readiness.
Change Networks serve an integral role in the business engagement process by building awareness, commitment, and adoption.
Identify change sponsor
1
Finalize network segmentations
2
Identify change champions for each network segments
3
Identify agents for each network(s)
4
Develop change Network toolkit, establish cadence, and conduct kick-off
5
Execute the champion network plan
5
Change Networks offer several benefits, including:
1. Providing a platform for employees to gain information, ask questions, and share thoughts about the changes taking place;
2. Facilitating frequent and consistent messaging to manage expectations and help employees understand the ‘path forward’;
3. Accelerating employee acceptance and commitment to the changes;
4. Establishing effective feedback mechanisms to the Business Engagement and Readiness Team on potential barriers to success.

## Slide 23: OCM OVERVIEW OF ACTIVITIES
☐ Case for Change Develop and articulate easy-to-process information to communicate why the change is beneficial and/or necessary
☐ Leadership Alignment Create common vision for project and commit to action from leaders
☐ Business Readiness
Identify barriers and measure preparedness to operate in future state
☐ Stakeholder Analysis Identify groups who are impacted by and can influence change
Planning
☐ Communication Plan Determine methods of communication, messages, timing, and channels to engage with stakeholders
☐ Change Impact Assessment Assess people, process, technology and governance impacts and plan change actions (mitigations) to support the change
☐ Job/Role Assessment Identify impacts to organizational structure, employee roles, and competencies
Design/Development
Adoption
☐ Change Champion Network Create network of “change agents” or project advocates to share information and gather feedback
Change Metrics
Measure adoption and progress against key metrics
Case for Change
Leadership Alignment
Business Readiness
Stakeholder Analysis
Communication Plan
Change
Impact Assessment
Job/Role Assessment
Change
Champion Network
Training
Strategy
& Plan
☐ Training Design, build, & deploy training based on learning needs for technology and process changes

## Slide 24: Change Metrics overview
Throughout the change process, it is important to ensure that people, processes, sites, and systems are ready for transition to new ways of working and managing this transition effectively through go-live and post go-live. Project Managers should maintain a scorecard report and analysis that provides Trans Tech OCM office with a documented view of progress made against change objectives—as well as setting targets for continuous improvement.
The process consists of:
Purpose Ensuring a smooth cutover for each wave with least impact to the business Assessment of business teams on their readiness Focus efforts to complete all activities prior to go-live Tests how ready the business actually is through scenarios and simulation of as close to a post go-live environment as possible Support end users immediately and 6 months post go-live | Outcome Reduce anxiety and uncertainty around go-live Ensure successful migration Provide support to confirm preparedness Continues support during hyper-care
  Key Components
Go-live approach and governance model
Go/No-Go checklist
Business readiness testing approach/scripts
Change metrics scorecard
Pulse survey
Develop go-live approach and governance
1
Develop Go/No-Go criteria
2
Develop Business readiness testing approach/scripts
3
Conduct business assurance/health check
4
Continue health checks post go-live
5