WORK ZONE SAFETY

A	INTRODUCTION	11-1

B	OBJECTIVES	11-1

C	POLICY		11-1

D	PLANNING OF OPERATIONS	11-1

D.1	Project Requirements	11-1

D.1.a	Type of Operation	11-1

D.1.a.1	Routine Operations	11-1

D.1.a.2	Emergency Operations	11-1

D.1.a.3	Special Operations	11-1

D.1.b	Nature of Work	11-1

D.1.c	Nature of Work Zone	11-1

D.2	Work Scheduling	11-1

D.3	Traffic Control and Protection	11-1

D.4	Coordination with Other Agencies	11-1

E	WORK ZONE OPERATIONS	11-1

E.1	Public Information	11-1

E.2	Contracts and Permits	11-1

E.3	Inspection and Supervision	11-1

F	EVALUATION OF PROGRAM	11-1

THIS PAGE INTENTIONALLY LEFT BLANK

CHAPTER 11

WORK ZONE SAFETY

# A	INTRODUCTION

Construction, maintenance, and utility operations produce serious highway safety problems.  The changes in normal traffic flow and the unexpected conditions at many work zones provide hazardous situations and serious traffic conflicts.  A comprehensive plan for work zone safety is required to minimize the effects of these construction and maintenance operations.

# B	OBJECTIVES

The general objective of a program of work zone safety is to protect workers, pedestrians, bicyclists, and motorists during construction and maintenance operations.  This general objective may be achieved by meeting the following specific objectives:

- Provide adequate advance warning and information regarding upcoming work zones

- Provide the driver clear directions to understanding the situation he will be facing as he proceeds through or around the work zone

- Reduce the consequences of an out of control vehicle

- Provide safe access and storage for equipment and material

- Promote speedy completion of projects (including thorough cleanup of the site)

- Promote use of the appropriate traffic control and protection devices

- Provide safe passageways for pedestrians through, in, and/or around construction or maintenance work zones

# C	POLICY

Each highway agency with responsibilities for construction, maintenance, and operation of streets and highways shall develop and maintain a program of work zone safety, as set forth in the MUTCD, (Rule 14-15.010) as published by the Federal Department of Transportation (Federal Highway Administration).

# D	PLANNING OF OPERATIONS

The achievement of work zone safety requires careful and complete planning prior to the initiation of any work project.  The planning objective is to develop a complete operational plan which would include consideration of the following:

## D.1	Project Requirements

### D.1.a	Type of Operation

Construction and maintenance projects may be classified as routine, emergency, or special operations.

#### D.1.a.1	Routine Operations

Routine operations would involve projects such as mowing, street cleaning, and preventive maintenance operations conducted on a regularly scheduled basis.

#### D.1.a.2	Emergency Operations

Emergency operations require prompt, efficient action to restore the roadway to a safe condition.  These include operations such as clearing storm or crash debris, repairing or replacing damaged highway safety components and restoring inoperative traffic control devices.

#### D.1.a.3	Special Operations

Special operations are defined as those projects neither routine nor emergency in nature, but are occasionally required to maintain or upgrade a street or highway.  These include any construction, maintenance, utility, or other operation producing a hazard to workers, pedestrians, or motorists.  Any activity involving encroachment upon the highway right of way by workers, equipment, or material storage and transfer shall be subjected to the requirements of work zone safety.

### D.1.b	Nature of Work

The development of the operation plan for work zone safety should include consideration of the following factors:

- Time span required

- Requirements for continuous operation or occupation of the work zone

- Capability of clearing the site during cessation of work activity

- The various construction methods, equipment, and procedures that may be utilized.  Evaluation of alternate methods should be undertaken to determine the safest and most efficient procedures

- The necessity for storing equipment or material in the highway right of way

- Operations that may expose workers to hazards from through traffic

- Hazards to out of control vehicles such as excavations or unguarded structures or equipment

- Site conditions that may be confusing or distracting to the driver or produce sight distance problems

- Particular problems associated with night safety

- Equipment inspection and preventive maintenance program

### D.1.c	Nature of Work Zone

The nature of the work zone and the prevailing traffic conditions should, to a large degree, influence the procedures incorporated into the operation plan for work zone safety.  A determination of the normal vehicle speeds and traffic volumes is essential.  The distribution of traffic with respect to time (hour, day, etc.) and direction is also important for establishing traffic control procedures.

## D.2	Work Scheduling

Proper work scheduling and sequencing of operations will not only promote efficiency, but also improve the safety aspects of construction and maintenance operations.  Where feasible, routine operations and special projects should be conducted during periods of low traffic volume to reduce conflicts.  Projects that may be carried out concurrently at the same site should be scheduled simultaneously to eliminate successive disruptions of traffic.  Major projects that impede or restrict traffic flow should be coordinated and sequenced with similar projects in adjacent areas, to produce a minimum of disruption to orderly traffic flow in the overall highway network.  The scheduling of work at a given location should include consideration of traffic generation (including special events), as well as traffic restrictions by work activities on the surrounding highway network.

## D.3	Traffic Control and Protection

Plans for traffic control around or through work zones should be developed with safety receiving a high priority.  Plans should include protection at work zones when work is in progress and when operations have been halted (such as during the night).  Provisions for the protection of work crews, traffic control personnel, pedestrians (in areas of high pedestrian use, construction of temporary facilities should be considered), and motorists shall be included in the operation plans.  In all cases, the operation plan for traffic control and protection shall include provisions for the following:

- Advance warning

- Clear view of work zone

- Roadway delineation

- Regulatory information

- Hazard warning

- Barriers

- Pedestrian and bicyclist safety

- Access

- Location of vehicles and equipment

- Night safety (CHAPTER 6 - ROADWAY LIGHTING)

- Personnel training

- Traffic control and protective devices

- Transit Stops

## D.4	Coordination with Other Agencies

To ensure safe and efficient construction and maintenance operations, the operation plan should be developed and executed in cooperation with all interested individuals and agencies including the following:

- Highway agencies

- Police agencies

- Emergency agencies

- Contractors

- Utilities

- Building departments

- Mass transit agencies

- Traffic generators

- Local residents

- Neighboring jurisdictions

# E	WORK ZONE OPERATIONS

Construction and maintenance projects should follow the operation plan and should include:

## E.1	Public Information

All reasonable effort should be made to inform the public of the location, duration, and nature of impending construction of maintenance projects.

## E.2	Contracts and Permits

For construction and reconstruction projects, the general work zone layout; traffic control and protection procedures; occupational safety and health requirements; and specific traffic control devices required should be incorporated in the contract plans and specifications.

New utility installations in public rights of way are prohibited unless a permit by the appropriate highway agency is issued.  Permits for routine maintenance (e.g., deteriorated pole/equipment replacement), minor alterations (e.g., changes in cable, wire, or transformer size), service drops, or emergency work should generally not be required.  Any construction by utility companies involving encroachment of the highway right of way by workers, equipment, material storage and transfer, or other hazardous conditions shall be conducted in accordance with the requirements for work zone safety and the Occupational Safety and Health Administration (OSHA).

## E.3	Inspection and Supervision

A regular program of inspection and supervision of all construction and maintenance projects shall be established and executed.

# F	EVALUATION OF PROGRAM

The entire program for work zone safety should be periodically evaluated and revised to provide the safest practicable environment for workers, pedestrians, and motorists during construction and maintenance operations.