0080303

All Jobs

PROSECUTION AND PROGRESS – Beginning Work.

(REV 9-18-09) (1-10)

SUBARTICLE 8-3.3 (Page 82) is deleted and the following substituted:


8-3.3 Beginning Work: Notify the Engineer not less than five days in advance of the planned start day of work. Upon the receipt of such notice, the Engineer may give the Contractor Notice to Proceed and may designate the point or points to start the work. In the Notice to Proceed, the Engineer may waive the five day advance notice and authorize the Contractor to begin immediately. Notify the Engineer in writing at least two days in advance of the starting date of important features of the work. Do not commence work under the Contract until after the Department has issued the Notice to Proceed. The Department will issue the Notice to Proceed within 20 calendar days, excluding Saturdays, Sundays and state holidays, after execution of the Contract.

